Script-Controlled ACL – Restrict Record Access Based on Field Value

Project Planning Phase

The **Project Planning Phase** converts the requirements identified in the Requirement Analysis Phase into a structured implementation plan. The objective is to define the activities, sequence, resources, roles, test strategy, and expected deliverables required to implement the **Script-Controlled ACL – Restrict Record Access Based on Field Value** lab in ServiceNow.

## 1\. Project Objective

The objective of this project is to implement a secure custom ServiceNow table in which access to records is controlled using **role-based ACLs and a Branch field condition**.

The planned access model is:

| Operation | Required Role | Purpose |

| --- | --- | --- |

| Read | `bb1` | Access permitted records |

| Create | `bb2` | Create new records |

| Write | `bb3` | Modify existing records |

| Delete | `bb4` | Delete records |

| Administrative access | `admin` | Full access |

For the read requirement, the intended rule is that an EEE-authorized user can access **EEE records**, while administrators can access all records.

---

## 2\. Project Scope

### In Scope

The project includes:

- Creation of a test ServiceNow user.

- Creation of four custom roles.

- Assignment of roles to the test user.

- Creation of the `u_institution_details` custom table.

- Creation of required fields.

- Creation of sample ECE, EEE, and CSE records.

- Configuration of READ ACL.

- Configuration of CREATE ACL.

- Configuration of WRITE ACL.

- Configuration of DELETE ACL.

- Script-controlled access validation.

- User impersonation testing.

- Administrator access testing.

- Verification of access through lists and forms.

### Out of Scope

The following are not required for this lab:

- Integration with external systems.

- Production deployment.

- Automated testing using ATF.

- Custom Service Portal development.

- Email notifications.

- Performance/load testing.

- Complex approval workflows.

- Integration with external identity providers.

---

## 3\. Project Work Breakdown Structure

The project can be divided into the following phases:

```

Project

│

├── 1. Environment Preparation

│

├── 2. User and Role Configuration

│

├── 3. Table and Field Configuration

│

├── 4. Test Data Creation

│

├── 5. READ ACL Implementation

│

├── 6. CREATE ACL Implementation

│

├── 7. WRITE ACL Implementation

│

├── 8. DELETE ACL Implementation

│

├── 9. Security Testing

│

└── 10. Documentation and Final Validation

```

---

# 4\. Phase 1 – Environment Preparation

The first activity is to verify that the ServiceNow instance is ready for development.

### Activities

1. Log in using an administrator account.

2. Verify access to:

- User Administration

- System Definition

- System Security

3. Verify that the administrator can elevate to `security_admin`.

4. Confirm that custom tables and roles can be created.

5. Ensure that impersonation is available for testing.

### Expected Result

The ServiceNow environment is ready for ACL development and testing.

---

# 5\. Phase 2 – User and Role Configuration

The next activity is to establish the security identities used by the ACLs.

### User

Create:

```

User ID: EEE User

First Name: EEE

Last Name: User

Email: eeeuser@gmail.com

```

### Roles

Create:

```

bb1

bb2

bb3

bb4

```

### Planned Role Responsibilities

```

bb1 → Read

bb2 → Create

bb3 → Write

bb4 → Delete

```

The test user will be assigned the roles needed for the respective test cases.

### Deliverable

A configured test user with the required custom roles.

---

# 6\. Phase 3 – Table and Field Configuration

Create the custom table:

```

Label: Institution Details

Name: u_institution_details

```

The table will contain:

| Field | Type |

| --- | --- |

| Student Roll Number | Auto Number |

| Student Name | Reference → User |

| Faculty Name | Reference → User |

| Branch | Choice |

| Email | String |

| Phone Number | String |

| Description | Multi-line String |

The Branch field will contain:

```

ECE

EEE

CSE

```

### Planning Consideration

The **Branch** field is the critical field for the record-level security requirement.

Therefore, it must be populated consistently in the test data so that ACL behavior can be verified.

### Deliverable

A functional `u_institution_details` table containing all required fields.

---

# 7\. Phase 4 – Test Data Creation

Multiple records must be created to represent different branches.

Example:

| Student | Branch |

| --- | --- |

| Student 001 | EEE |

| Student 002 | EEE |

| Student 003 | ECE |

| Student 004 | CSE |

| Student 005 | EEE |

| Student 006 | ECE |

| Student 007 | CSE |

The test data must contain **at least one record for each branch**.

This is important because the ACL cannot be adequately validated if every record belongs to the same branch.

### Deliverable

A representative dataset containing EEE, ECE, and CSE records.

---

# 8\. Phase 5 – READ ACL Planning

The READ ACL is the primary security component of this project.

### Configuration

```

Type: Record

Operation: Read

Name: u_institution_details

Active: True

Advanced: True

Required Role: bb1

Data Condition: Branch is EEE

```

The script will provide the administrator exception and additional role-based logic.

### Planned Decision Process

```

User requests record

|

v

Is user admin?

/       \

Yes        No

|           |

Allow      Has bb1?

/   \

Yes    No

|      |

Branch EEE   Deny

/    \

Yes     No

|       |

Allow    Deny

```

### Important Implementation Check

The final implementation must ensure that the script itself does not accidentally bypass the Branch condition.

For example, this logic:

```

if (gs.hasRole('bb1')) {

return true;

}

```

by itself means that every `bb1` user passes the script, regardless of Branch.

Therefore, during implementation, the Branch condition must actually participate in the authorization decision if the requirement is **"EEE users can see only EEE records."**

### Deliverable

A functioning READ ACL that enforces the intended record-level restriction.

---

# 9\. Phase 6 – CREATE ACL Planning

The CREATE ACL will control whether a user can create a new Institution Details record.

### Configuration

```

Type: Record

Operation: Create

Name: u_institution_details

Active: True

Required Role: bb2

```

No Branch data condition is planned for this ACL according to the lab specification.

### Expected Access

```

bb1 only                 → No Create

bb1 + bb2                → Create

bb1 + bb2 + bb3          → Create

bb1 + bb2 + bb3 + bb4    → Create

admin                    → Create

```

### Deliverable

A CREATE ACL that requires `bb2`.

---

# 10\. Phase 7 – WRITE ACL Planning

The WRITE ACL will control modification of existing records.

### Configuration

```

Type: Record

Operation: Write

Name: u_institution_details

Active: True

Required Role: bb3

```

No additional Branch data condition is planned according to the lab specification.

### Expected Access

A user with the required read and write permissions should be able to open and modify permitted records.

```

bb1 + bb2       → Cannot write

bb1 + bb2 + bb3 → Can write

```

### Deliverable

A WRITE ACL requiring `bb3`.

---

# 11\. Phase 8 – DELETE ACL Planning

The DELETE ACL controls removal of existing records.

### Configuration

```

Type: Record

Operation: Delete

Name: u_institution_details

Active: True

Required Role: bb4

```

### Expected Access

```

bb1 + bb2 + bb3       → Cannot delete

bb1 + bb2 + bb3 + bb4 → Can delete

```

### Deliverable

A DELETE ACL requiring `bb4`.

---

# 12\. Access Control Matrix

The final planned permission model is:

| User Configuration | Read | Create | Write | Delete |

| --- | --- | --- | --- | --- |

| No custom roles | ❌ | ❌ | ❌ | ❌ |

| `bb1` | ✅\* | ❌ | ❌ | ❌ |

| `bb1 + bb2` | ✅\* | ✅ | ❌ | ❌ |

| `bb1 + bb2 + bb3` | ✅\* | ✅ | ✅ | ❌ |

| `bb1 + bb2 + bb3 + bb4` | ✅\* | ✅ | ✅ | ✅ |

| `admin` | ✅ | ✅ | ✅ | ✅ |

`*` Read access is subject to the Branch-based requirement.

---

# 13\. Testing Strategy

Testing will be performed using **impersonation** so that the ACL behavior can be observed from different security contexts.

### Test Users

At minimum, testing should cover:

- Administrator

- EEE user with required roles

- User without `bb1`

### Testing Sequence

The planned sequence is:

1. Test administrator access.

2. Test read access with `bb1`.

3. Test read access without `bb1`.

4. Add `bb2` and test Create.

5. Add `bb3` and test Write.

6. Add `bb4` and test Delete.

7. Verify that unauthorized operations remain unavailable.

8. Verify behavior on both forms and lists.

---

# 14\. Test Case Planning

| Test Case | Configuration | Action | Expected Result |

| --- | --- | --- | --- |

| TC01 | Admin | View EEE | Allowed |

| TC02 | Admin | View ECE | Allowed |

| TC03 | Admin | View CSE | Allowed |

| TC04 | `bb1` | View EEE | Allowed |

| TC05 | `bb1` | View ECE | Denied/not visible |

| TC06 | `bb1` | View CSE | Denied/not visible |

| TC07 | No `bb1` | Open protected records | Denied |

| TC08 | `bb1 + bb2` | Create | Allowed |

| TC09 | `bb1` | Create | Denied |

| TC10 | `bb1 + bb2 + bb3` | Update | Allowed |

| TC11 | `bb1 + bb2` | Update | Denied |

| TC12 | `bb1 + bb2 + bb3 + bb4` | Delete | Allowed |

| TC13 | `bb1 + bb2 + bb3` | Delete | Denied |

---

# 15\. Project Timeline

The total lab duration is **3 hours**.

A suitable planning schedule is:

| Activity | Planned Time |

| --- | --- |

| Environment preparation | 10 min |

| User creation | 10 min |

| Role creation and assignment | 15 min |

| Table creation | 20 min |

| Field configuration | 20 min |

| Test data creation | 15 min |

| READ ACL | 25 min |

| CREATE ACL | 10 min |

| WRITE ACL | 10 min |

| DELETE ACL | 10 min |

| Testing and troubleshooting | 25 min |

| Documentation/final verification | 10 min |

| **Total** | **180 min / 3 hrs** |

---

# 16\. Project Dependencies

The project activities have the following dependencies:

```

User

↓

Roles

↓

Table

↓

Fields

↓

Test Data

↓

READ ACL

↓

CREATE ACL

↓

WRITE ACL

↓

DELETE ACL

↓

Testing

```

For example, the READ ACL cannot be properly tested until:

- The table exists.

- The Branch field exists.

- Test records exist.

- The test user has the appropriate role.

---

# 17\. Risk Planning

| Risk | Impact | Mitigation |

| --- | --- | --- |

| Incorrect role assignment | User receives unexpected access | Verify roles before testing |

| Incorrect Branch values | Read test results become unreliable | Create records for all three branches |

| ACL condition incorrectly configured | Unauthorized records may be visible | Test each branch separately |

| Script bypasses Branch condition | `bb1` users may see unintended records | Test EEE, ECE, and CSE independently |

| Missing `security_admin` | ACL cannot be configured | Elevate role before ACL creation |

| ACL cache/session effects | Old behavior may appear during testing | Re-test after ACL changes |

| Admin testing only | Security issue may remain undetected | Always impersonate non-admin users |

| Create/Write/Delete roles overlap incorrectly | Excess permissions | Test each CRUD operation independently |

---

# 18\. Project Deliverables

At the end of the project, the following items should be available:

1. **Test user**

- `EEE User`

2. ## **Custom roles**

- `bb1`

- `bb2`

- `bb3`

- `bb4`

3. **Custom table**

- `u_institution_details`

4. **Required table fields**

- Student Roll Number

- Student Name

- Faculty Name

- Branch

- Email

- Phone Number

- Description

5. **Sample records**

- EEE records

- ECE records

- CSE records

6. **ACLs**

- READ ACL

- CREATE ACL

- WRITE ACL

- DELETE ACL

7. **Testing evidence**

- Authorized access

- Unauthorized access

- Administrator access

- CRUD verification

8. **Final documentation**

- Configuration details

- ACL logic

- Test results

- Screenshots/evidence, where required

---

# 19\. Success Criteria

The project will be considered successfully planned and implemented when:

- The custom table is available.

- The required roles are created and assigned correctly.

- EEE, ECE, and CSE records exist.

- READ access is restricted according to the Branch requirement.

- Users without the required role cannot access protected records.

- Administrators can access all records.

- `bb2` controls creation.

- `bb3` controls modification.

- `bb4` controls deletion.

- Each CRUD operation can be independently tested.

- The observed results match the defined access-control matrix.

## Project Planning Summary

The project will follow a **configuration → security implementation → testing → validation** approach:

```

Requirement Analysis

↓

Project Planning

↓

User & Role Setup

↓

Table & Field Setup

↓

Test Data

↓

READ ACL

↓

CREATE ACL

↓

WRITE ACL

↓

DELETE ACL

↓

Impersonation Testing

↓

Validation & Documentation

```

The key planning principle is to **separate each CRUD permission into its own ACL while using the Branch field as the record-level security criterion for READ access**. This makes the implementation easier to test, troubleshoot, and demonstrate.